User Acceptance Testing (UAT)

Project Title

Smart Library Request Workflow in ServiceNow

Introduction

User Acceptance Testing (UAT) is the final stage of testing conducted to verify that the Smart Library Request Workflow satisfies the functional requirements and meets the expectations of its intended users. The testing was performed from the perspectives of students, librarians, and administrators to ensure that all major features operate correctly and provide a satisfactory user experience.

Objectives

The objectives of User Acceptance Testing were to:

- Verify that all functional requirements are fulfilled.

- Ensure the application is easy to use for all user roles.

- Validate the end-to-end workflow of book requests.

- Confirm that notifications, approvals, and reports function correctly.

- Obtain confidence that the system is ready for deployment.

Test Environment

| Parameter | Configuration |
| --- | --- |
| Platform | ServiceNow Developer Instance |
| Browser | Google Chrome |
| Operating System | Windows 11 |
| Test Users | Student, Librarian, Administrator |
| Network | Stable Internet Connection |

UAT Test Cases

Test Case 1 – Student Login

| Item | Description |
| --- | --- |
| Objective | Verify student login functionality. |
| Expected Result | Student successfully logs into the application. |
| Actual Result | Login completed successfully. |
| Status | Passed |

Test Case 2 – Search for a Book

| Item | Description |
| --- | --- |
| Objective | Verify book search functionality. |
| Expected Result | Relevant books are displayed based on the search criteria. |
| Actual Result | Search results displayed correctly. |
| Status | Passed |

Test Case 3 – Submit Book Request

| Item | Description |
| --- | --- |
| Objective | Verify book request submission. |
| Expected Result | Book request is successfully created and forwarded for approval. |
| Actual Result | Request submitted successfully. |
| Status | Passed |

Test Case 4 – Librarian Approval

| Item | Description |
| --- | --- |
| Objective | Verify request approval process. |
| Expected Result | Librarian approves or rejects the request and the status is updated. |
| Actual Result | Workflow executed successfully. |
| Status | Passed |

Test Case 5 – Inventory Update

| Item | Description |
| --- | --- |
| Objective | Verify automatic inventory updates after issuing and returning books. |
| Expected Result | Book availability is updated correctly. |
| Actual Result | Inventory updated successfully. |
| Status | Passed |

Test Case 6 – Notification Verification

| Item | Description |
| --- | --- |
| Objective | Verify notification delivery after workflow events. |
| Expected Result | Users receive appropriate notifications. |
| Actual Result | Notifications generated successfully. |
| Status | Passed |

Test Case 7 – Report Generation

| Item | Description |
| --- | --- |
| Objective | Verify report generation. |
| Expected Result | Reports display accurate system information. |
| Actual Result | Reports generated successfully. |
| Status | Passed |

UAT Summary

| Module | Result |
| --- | --- |
| User Authentication | Passed |
| Book Search | Passed |
| Book Request | Passed |
| Approval Workflow | Passed |
| Inventory Management | Passed |
| Notifications | Passed |
| Reporting | Passed |

User Feedback

Students

- The application is easy to navigate.

- Book requests can be submitted quickly.

- Request status is clearly visible.

- Notifications improve communication.

Librarians

- Approval workflow is simple and efficient.

- Inventory management is accurate.

- Manual effort has been significantly reduced.

- Reports are useful for daily operations.

Administrators

- User management is straightforward.

- Reports provide meaningful insights.

- Workflow automation improves operational efficiency.

- System administration is convenient.

Acceptance Criteria

The application was considered acceptable because it successfully met the following criteria:

- All functional requirements were implemented.

- Major workflows executed successfully.

- User roles operated according to assigned permissions.

- No critical defects were identified during testing.

- The application performed reliably throughout the testing process.

Observations

- All modules operated as expected.

- Workflow automation functioned correctly.

- Database records remained consistent.

- Notifications were delivered successfully.

- Reports reflected accurate system data.

- No major usability issues were identified.

Conclusion

User Acceptance Testing confirmed that the Smart Library Request Workflow satisfies the business requirements and provides a reliable, secure, and user-friendly solution for library management. The application successfully passed all planned test scenarios and is considered ready for deployment and demonstration.