Project Planning

Project Title

Smart Library Request Workflow in ServiceNow

Introduction

Project planning is an essential phase that ensures the successful execution of the Smart Library Request Workflow. It defines the project scope, activities, timeline, milestones, resources, and deliverables. Proper planning helps complete the project systematically while ensuring quality and timely delivery.

Project Scope

The project aims to develop a cloud-based library management application using the ServiceNow platform that automates the complete book request process. The application includes user authentication, book management, request processing, approval workflows, inventory management, notifications, and reporting.

In Scope

- User authentication

- Role-Based Access Control (RBAC)

- Book catalog management

- Book search functionality

- Online book requests

- Automated approval workflow

- Book issue and return management

- Email notifications

- Reporting and dashboards

Out of Scope

- Online payment processing

- Mobile application development

- RFID hardware integration

- Barcode scanner integration

- Third-party ERP integration

Work Breakdown Structure (WBS)

| Phase | Activity | Deliverable |
| --- | --- | --- |
| Phase 1 | Requirement Analysis | Requirement documents |
| Phase 2 | System Design | Architecture and workflow design |
| Phase 3 | Database Design | ServiceNow tables and relationships |
| Phase 4 | Application Development | Forms, modules, and workflows |
| Phase 5 | Integration | Connected application modules |
| Phase 6 | Testing | Tested and validated application |
| Phase 7 | Documentation | Project reports and supporting documents |
| Phase 8 | Final Submission | Completed project submission |

Project Timeline

| Week | Activities |
| --- | --- |
| Week 1 | Requirement gathering and problem analysis |
| Week 2 | System design and architecture preparation |
| Week 3 | Database creation and application setup |
| Week 4 | Development of user modules and workflows |
| Week 5 | Integration of all application components |
| Week 6 | Testing, debugging, and issue resolution |
| Week 7 | Documentation preparation |
| Week 8 | Final review and project submission |

Resource Allocation

Human Resources

| Resource | Responsibility |
| --- | --- |
| Student Developer | Design, development, testing, documentation |
| Faculty Guide | Technical guidance and project review |
| Project Mentor | Progress monitoring and evaluation |

Software Resources

- ServiceNow Developer Instance

- ServiceNow Studio

- Flow Designer

- Google Chrome / Microsoft Edge

- Microsoft Word

- Microsoft PowerPoint

Hardware Resources

- Laptop or Desktop Computer

- Stable Internet Connection

Project Milestones

| Milestone | Expected Outcome |
| --- | --- |
| Requirement Completion | Finalized project requirements |
| Design Completion | Architecture and workflow approved |
| Development Completion | Core application completed |
| Integration Completion | All modules connected successfully |
| Testing Completion | Application validated |
| Documentation Completion | Reports and documents finalized |
| Final Submission | Complete project delivered |

Dependency Planning

The project activities were executed in the following sequence:

- Requirement Analysis

- System Design

- Database Configuration

- Workflow Development

- User Interface Development

- Testing

- Documentation

- Final Submission

Each stage depended on the successful completion of the previous stage to ensure consistency and reduce development risks.

Quality Management Plan

To maintain project quality, the following measures were adopted:

- Requirement validation before development.

- Modular development approach.

- Continuous testing after each module.

- Verification of workflow automation.

- User Acceptance Testing (UAT).

- Documentation review before submission.

Risk Management Plan

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Requirement changes | Medium | Medium | Confirm requirements before development |
| Workflow errors | Medium | High | Perform module-level testing |
| Data inconsistencies | Low | High | Apply validation rules |
| Development delays | Medium | Medium | Follow planned timeline |
| User access issues | Low | Medium | Configure RBAC correctly |

Deliverables

The project produces the following deliverables:

- Smart Library Request Workflow Application

- Automated Approval Workflow

- Library Inventory Management System

- Notification System

- Reporting Dashboard

- Testing Reports

- Functional Specification Document (FSD)

- Final Project Report

Expected Outcome

A fully functional Smart Library Request Workflow application that streamlines library operations through automation, improves request processing efficiency, enhances inventory management, and provides secure access with comprehensive reporting.

Conclusion

The Project Planning document provides a structured roadmap for the successful completion of the Smart Library Request Workflow. By defining project phases, timelines, resources, milestones, and quality measures, the project ensures systematic development and successful delivery within the planned schedule.