Planning Logic

Project Title

Smart Library Request Workflow in ServiceNow

Introduction

Planning is a critical phase in the development of the Smart Library Request Workflow. It establishes the sequence of activities, defines project milestones, allocates responsibilities, and ensures that the project is completed within the planned schedule. A structured planning process minimizes risks, improves coordination, and supports the successful implementation of the application.

Project Objectives

The planning process was designed to achieve the following objectives:

- Develop an automated library request management system.

- Reduce manual intervention in library operations.

- Improve the efficiency of book request processing.

- Ensure secure role-based access for different users.

- Deliver a reliable and scalable application using the ServiceNow platform.

Project Development Methodology

The project follows a structured development lifecycle consisting of the following phases:

Phase 1 – Requirement Gathering

The existing library management process was studied to identify challenges and gather user requirements. Functional and non-functional requirements were documented.

Phase 2 – System Analysis

The collected requirements were analyzed to determine system modules, user roles, workflows, and data flow within the application.

Phase 3 – System Design

The overall architecture, database structure, forms, workflows, and user interfaces were designed using ServiceNow best practices.

Phase 4 – Development

The application was developed using the ServiceNow platform by creating custom tables, forms, workflows, business rules, notifications, and role-based access controls.

Phase 5 – Testing

Each module was tested individually and then integrated to verify that the complete workflow functioned correctly.

Phase 6 – Deployment

The completed application was deployed within the ServiceNow environment for demonstration and evaluation.

Phase 7 – Documentation

Technical and functional documentation was prepared to explain the system design, implementation, testing, and project outcomes.

Development Workflow

The project followed this logical workflow:

- Identify the problem.

- Gather user requirements.

- Design the solution architecture.

- Develop database tables.

- Create user interfaces and forms.

- Configure workflows using Flow Designer.

- Implement notifications and approvals.

- Test all modules.

- Resolve identified issues.

- Prepare documentation.

- Deploy the application.

Project Milestones

| Milestone | Description |
| --- | --- |
| Requirement Analysis | Identified system requirements and user needs. |
| System Design | Prepared architecture and workflow design. |
| Application Development | Developed forms, tables, and workflows in ServiceNow. |
| Integration | Connected all modules into a single application. |
| Testing | Verified functionality and resolved issues. |
| Documentation | Prepared all required project documents. |
| Final Submission | Completed and submitted the project. |

Risk Management

Potential project risks and mitigation strategies include:

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Requirement changes | Medium | Review and validate requirements before development. |
| Workflow configuration errors | Medium | Test each workflow individually before integration. |
| Data inconsistencies | High | Apply validation rules and maintain centralized records. |
| User access issues | Medium | Configure Role-Based Access Control (RBAC). |
| Delays during development | Medium | Follow the planned project schedule and monitor progress. |

Resource Planning

Human Resources

- Student Developer

- Project Mentor

- Faculty Guide

Software Resources

- ServiceNow Developer Instance

- ServiceNow Studio

- Flow Designer

- Web Browser

Hardware Resources

- Personal Computer or Laptop

- Stable Internet Connection

Expected Deliverables

The project is expected to produce:

- A functional Smart Library Request Workflow application.

- Automated approval workflows.

- Book inventory management system.

- Notification mechanism.

- Reporting dashboard.

- Complete project documentation.

Benefits of Proper Planning

- Clear project direction.

- Better time management.

- Efficient resource utilization.

- Reduced development risks.

- Improved coordination between project activities.

- Higher quality implementation.

- Timely completion of project milestones.

Conclusion

The Planning Logic provides a structured roadmap for the successful development of the Smart Library Request Workflow. By following a systematic development process, defining milestones, and addressing potential risks, the project ensures efficient implementation, high-quality outcomes, and successful delivery on the ServiceNow platform.